# CSE 4106: Project Execution Pipeline

Investigation and Performance Evaluation of Image Compression Algorithms

# 1. Comprehensive Project Pipeline

## Phase 1: Project Initiation & Theoretical Setup (Week 1)

• Problem Definition: Clearly define the scope of lossless vs. lossy compression.

• Algorithm Selection: Select robust algorithms. For lossless, consider Huffman Coding or LZW. For lossy, implement a simplified JPEG (DCT-based) or Block Truncation Coding.

• Mathematical Modeling: Document the theoretical background, mathematical models (e.g., DCT transforms, probability models for Huffman), and computational constraints for the selected algorithms.

## Phase 2: Implementation & Code Architecture (Week 2-3)

• Environment Setup: Utilize modern Python libraries (NumPy, OpenCV, SciPy) for efficient matrix operations and image handling.

• Core Development: Write clean, modular code. Implement the compression and decompression modules separately.

• Profiling & Optimization: Evaluate computational efficiency and execution time alongside standard metrics, ensuring the implementation scales well with high-resolution inputs.

## Phase 3: Structured Experimentation (Week 4)

• Dataset Curation: Compile a diverse image dataset (medical scans for lossless requirements, natural landscapes, and high-contrast graphical text).

• Metric Calculation: Systematically calculate Compression Ratio (CR), Bits Per Pixel (BPP), Peak Signal-to-Noise Ratio (PSNR), and Structural Similarity Index (SSIM) for all test cases.

## Phase 4: Evaluation, Analysis & Documentation (Week 5)

• Comparative Analysis: Critically compare the algorithms. Analyze the trade-off between CR and reconstruction quality (PSNR/SSIM).

• Report Generation: Compile the findings following the specific marking criteria (Problem ID, Math Models, Implementation, Results, Discussion). Include visual side-by-side comparisons of compression artifacts.

# 2. High-Impact Presentation Strategy (To Impress the Evaluator)

To score maximum marks in the Presentation/Demonstration (10 Marks) and ensure the investigative depth stands out, highlight the following key areas during the defense:

Visual Artifact Analysis:

Do not just show the whole image. Present side-by-side zoomed-in patches of the original vs. decompressed images. Point out specific lossy artifacts (like blockiness or ringing) and explain mathematically why they occur based on the discarded frequencies.

The "Quality vs. Compression" Trade-off Curve:

Create a scatter plot or line graph showing CR on the X-axis and SSIM on the Y-axis. This visualizes the theoretical trade-off beautifully and demonstrates a deep, analytical understanding of the results beyond just printing numbers in a table.

Algorithm Suitability Matrix:

Present a clear conclusion matrix showing which algorithm is best suited for which application (e.g., "Medical Imaging -> Huffman (Lossless)", "Web Streaming -> Simplified JPEG (Lossy)"). Connecting theoretical assignments to broad, real-world engineering constraints addresses the P1 mapping directly.

Computational Efficiency Insights:

Highlight the execution time differences. Explaining the low-level processing overhead and how mathematical complexity impacts real-world performance will heavily impress engineering faculty evaluating technical rigor.